migrate on-prem Kubernetes environment into Azure based AKS environment.

 Understand the existing On-premises Kubernetes cluster
* Identify the ingress controller and ensure the compatibility with AKS
* Collect all the DNS names applied to On-Prem based Kubernetes environment
* Identify and analyse the image repositories used in On-prem K8s cluster
* Code repository details and the CI/CD environment details, we should know how the target Kubernetes cluster environment is mapped to deploy the applications.
Activities need to be done in Cloud:
* Design & Build AKS cluster based on source cluster details with appropriate ingress-controller configured.
* Create the image repositories in Azure container registry
* Copy all the images from On-prem image repo to ACR (new code to be created with docker push & pull commands)
* We should make the necessary changes to the Application deployment code with newly built AKS cluster details
* Now execute the pipeline to deploy the application into AKS cluster
Access Kubernetes cluster from jump server and verify all the applications are in working condition
P.S: The above approach is applicable for Stateless based applications, however we should make some tweaks for the stateful applications where as the DB also deployed as a container.